# GBLearn comp1229

COMP1230 – **Group Project Time ine**

* **Make sure to read this**
* Upload the pdf version of your current timeline to docs/ folder.
* You must update this file regularly when the status of a task is changed.
* The complete timeline worth 10% of your total assignment mark.
* The timeline must contain detail tasks and detailed information for each task (time, status…) No mark will be awarded for the incomplete timeline.
* Make sure to break the project into small tasks.

# Timeline

Topic: PHP Project Team ID: \_\_Ryan Haberle, Patrick Murphy, Nicholas Entecott, Nehaal Shaikh  
Project URL (GBLearn):

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Propose Idea | 05/12/2017 | 05/12/2017 | 05/12/2017 | C | 0:15H | 0:15H |
| Coming up with moqup | 08/12/2017 | 08/12/2017 | 08/12/2017 | C | 1:00H | 1:30H |
| Outlining tasks | 13/12/2017 | 13/12/2017 | 13/12/2017 | C | 0:30H | 1:00H |
| Creating webpage(HTML/CSS) | 20/12/2017 | 20/12/2017 | 20/12/2017 | C | 0:30H | 1:00H |
| Adding some functionality to webpage (pt1) | 20/12/2017 | 20/12/2017 | 20/12/2017 | C | 2:00H | 2:30H |
| Edits to Webpage | 21/12/2017 | 21/12/2017 | 21/12/2017 | C | 1:00H | 0:30H |
| Outlining remaining tasks | 22/12/2017 | 22/12/2017 | 22/12/2017 | C | 0:30H | 0:30H |
| Adding some functionality to webpage(pt2) | 29/12/2017 | 29/12/2017 | 29/12/2017 | C | 1:00H | 1:30H |
| Working with SQL(pt1) | 29/12/2017 | 29/12/2017 | 29/12/2017 | C | 2:00H | 3:00H |
| Working with SQL(pt2) | 04/01/2018 | 04/01/2018 | 04/01/2018 | C | 2:00H | 2:00H |
| Putting it all together | 05/01/2018 | 05/01/2018 | 05/01/2018 | C | 2:00H | 2:15H |
| Presentation | 12/1/2017 | 12/1/2017 | 12/1/2017 | INC | 0:10H |  |
|  |  |  |  |  |  |  |

C task is completed

INC task is incomplete